USER ACCEPTANCE TEST  DOCUMENT

DC & DRC

PEKERJAAN PENGADAAN CACHE SERVER

UNTUK BPJS TK 2023

NO. SPPP: NO. , TANGGAL 00 APRIL 2023

# KERNEL OPTIMIZATION

Description:

Kernel optimizations as required by Redis server

Note:

Check on all servers

Run command as sudo user

## Memory-related kernel parameters

Command:

sysctl vm.overcommit_memory

Sample Output:

[root@dc-redis-cl-02 ~]# sysctl vm.overcommit_memory vm.overcommit_memory = 1

Actual Output:

Result:

| Location | Server Name | OK / NOK |
| --- | --- | --- |
| DC | dc-redis-cl-01 | OK |
|  | dc-redis-cl-02 | OK |
|  | dc-redis-cl-03 | OK |
| DRC | drc-redis-cl-01 | OK |
|  | drc-redis-cl-02 | OK |
|  | drc-redis-cl-03 | OK |

Remarks:

None

## Network-related kernel parameters

Command:

sysctl net.core.somaxconn net.ipv4.tcp_max_syn_backlog

Sample Output:

[root@dc-redis-cl-02 ~]# sysctl net.core.somaxconn net.ipv4.tcp_max_syn_backlog net.core.somaxconn = 65535 net.ipv4.tcp_max_syn_backlog = 65535

Actual Output:

Result:

| Location | Server Name | OK / NOK |
| --- | --- | --- |
| DC | dc-redis-cl-01 | OK |
|  | dc-redis-cl-02 | OK |
|  | dc-redis-cl-03 | OK |
| DRC | drc-redis-cl-01 | OK |
|  | drc-redis-cl-02 | OK |
|  | drc-redis-cl-03 | OK |

Remarks:

None

# REDIS-SERVER INSTALLATION

Description:

Check installation location of Redis binaries

Check installed version of redis-server

Check status and autostart flag of redis-master and redis-slave services

Check ports use by redis services

Note:

Check on all servers

Run command as sudo user

## Location of Redis Binaries

Command:

whereis redis-server whereis redis-benchmark whereis redis-cli

Sample output:

[root@dc-redis-cl-02 ~]# whereis redis-server redis-server: /usr/local/bin/redis-server [root@dc-redis-cl-02 ~]# whereis redis-benchmark redis-benchmark: /usr/local/bin/redis-benchmark [root@dc-redis-cl-02 ~]# whereis redis-cli redis-cli: /usr/local/bin/redis-cli

Actual Output:

Result:

| Location | Server Name | OK / NOK |
| --- | --- | --- |
| DC | dc-redis-cl-01 | OK |
|  | dc-redis-cl-02 | OK |
|  | dc-redis-cl-03 | OK |
| DRC | drc-redis-cl-01 | OK |
|  | drc-redis-cl-02 | OK |
|  | drc-redis-cl-03 | OK |

Remarks:

None

## Installed redis-server Version

Command:

redis-server --version

Sample Output:

[root@dc-redis-cl-02 ~]# redis-server --version Redis server v=7.0.11 sha=00000000:0 malloc=jemalloc-5.2.1 bits=64 build=8ea3979dcea46477

Actual Output:

Note:

Installed version might be newer, please write down installed version.

Result:

| Location | Server Name | Version |
| --- | --- | --- |
| DC | dc-redis-cl-01 | 7.0.11 |
|  | dc-redis-cl-02 | 7.0.11 |
|  | dc-redis-cl-03 | 7.0.11 |
| DRC | drc-redis-cl-01 | 7.0.11 |
|  | drc-redis-cl-02 | 7.0.11 |
|  | drc-redis-cl-03 | 7.0.11 |

Remarks:

None

## Service Status and Autostart

Description:

Service active status must be active

Service autostart status must be enabled

Command:

systemctl status redis-master systemctl status redis-slave

Sample Output:

[root@dc-redis-cl-03 ~]# systemctl status redis-master ● redis-master.service - Redis data structure server - redis-master Loaded: loaded (/etc/systemd/system/redis-master.service; enabled; vendor preset: disabled) Active: active (running) since Wed 2023-05-10 13:02:51 WIB; 6 days ago Docs: https://redis.io/documentation Main PID: 17464 (redis-server) Status: "MASTER <-> REPLICA sync: Finished with success. Ready to accept connections in read-write mode." Tasks: 6 (limit: 1645251) Memory: 9.1M CGroup: /system.slice/redis-master.service └─17464 /usr/local/bin/redis-server 127.0.0.1:7000 [cluster] [root@dc-redis-cl-03 ~]# systemctl status redis-slave ● redis-slave.service - Redis data structure server - redis-slave Loaded: loaded (/etc/systemd/system/redis-slave.service; enabled; vendor preset: disabled) Active: active (running) since Wed 2023-05-10 15:00:12 WIB; 6 days ago Docs: https://redis.io/documentation Main PID: 19216 (redis-server) Status: "MASTER <-> REPLICA sync: Finished with success. Ready to accept connections in read-write mode." Tasks: 6 (limit: 1645251) Memory: 12.5M CGroup: /system.slice/redis-slave.service └─19216 /usr/local/bin/redis-server 127.0.0.1:7001 [cluster]

Note:

Check green highlight marking in above sample for service running status

Check yellow highlight marking in above sample for service autostart flag status

Actual Output:

Result:

| Location | Server Name | Node | OK / NOK |  |
| --- | --- | --- | --- | --- |
|  |  |  | Active | Autostart |
| DC | dc-redis-cl-01 | redis-master | OK | OK |
|  |  | redis-slave | OK | OK |
|  | dc-redis-cl-02 | redis-master | OK | OK |
|  |  | redis-slave | OK | OK |
|  | dc-redis-cl-03 | redis-master | OK | OK |
|  |  | redis-slave | OK | OK |
| DRC | drc-redis-cl-01 | redis-master | OK | OK |
|  |  | redis-slave | OK | OK |
|  | drc-redis-cl-02 | redis-master | OK | OK |
|  |  | redis-slave | OK | OK |
|  | drc-redis-cl-03 | redis-master | OK | OK |
|  |  | redis-slave | OK | OK |

Remarks:

None

## Redis-Server Open Ports

Description:

Check all ports used by redis-master and redis-slave services

Command:

ss -nlp ¦ grep redis-server

Sample output:

[root@dc-redis-cl-03 ~]# ss -nlp ¦ grep redis-server tcp LISTEN 0 511 172.28.200.237:7000 0.0.0.0:* users:(("redis-server",pid=2141,fd=7)) tcp LISTEN 0 511 127.0.0.1:7000 0.0.0.0:* users:(("redis-server",pid=2141,fd=6)) tcp LISTEN 0 511 172.28.200.237:7001 0.0.0.0:* users:(("redis-server",pid=2142,fd=7)) tcp LISTEN 0 511 127.0.0.1:7001 0.0.0.0:* users:(("redis-server",pid=2142,fd=6)) tcp LISTEN 0 511 172.28.200.237:17000 0.0.0.0:* users:(("redis-server",pid=2141,fd=10)) tcp LISTEN 0 511 127.0.0.1:17000 0.0.0.0:* users:(("redis-server",pid=2141,fd=9)) tcp LISTEN 0 511 172.28.200.237:17001 0.0.0.0:* users:(("redis-server",pid=2142,fd=10)) tcp LISTEN 0 511 127.0.0.1:17001 0.0.0.0:* users:(("redis-server",pid=2142,fd=9))

Note:

IP address 127.0.0.1 is for service running in localhost

Port 17000 and 17001 are used for cluster communication between nodes.

Actual Output:

Result:

| Location | Server Name | OK / NOK |
| --- | --- | --- |
| DC | dc-redis-cl-01 | OK |
|  | dc-redis-cl-02 | OK |
|  | dc-redis-cl-03 | OK |
| DRC | drc-redis-cl-01 | OK |
|  | drc-redis-cl-02 | OK |
|  | drc-redis-cl-03 | OK |

Remark:

None

# REDIS REPLICATION

Description:

There are three pairs master-slave replications

We will check each pair replication status

Note:

Can be run on any server

## DC Location

### Master1 - Slave1 Pair

Description:

Node master1: 172.28.200.235:7000

Node slave1: 172.28.200.236:7001

Command:

redis-cli -h 172.28.200.235 -p 7000 -a SomePassw0rd --no-auth-warning info replication redis-cli -h 172.28.200.236 -p 7001 -a SomePassw0rd --no-auth-warning info replication

Sample output:

[root@dc-redis-cl-03 ~]# redis-cli -h 172.28.200.235 -p 7000 -a SomePassw0rd --no-auth-warning info replication # Replication role:master connected_slaves:1 slave0:ip=172.28.200.236,port=7001,state=online,offset=29088302,lag=0 ... [output truncated] [root@dc-redis-cl-03 ~]# redis-cli -h 172.28.200.236 -p 7001 -a SomePassw0rd --no-auth-warning info replication # Replication role:slave master_host:172.28.200.235 master_port:7000 master_link_status:up ... [output truncated]

Actual Output:

### Master2 - Slave2 Pair

Description:

Node Master2: 172.28.200.236:7000

Node Slave2: 172.28.200.237:7001

Command:

redis-cli -h 172.28.200.236 -p 7000 -a SomePassw0rd --no-auth-warning info replication redis-cli -h 172.28.200.237 -p 7001 -a SomePassw0rd --no-auth-warning info replication

Actual Output:

### Master3 - Slave3 Pair

Description:

Node Master3: 172.28.200.237:7000

Node Slave3: 172.28.200.235:7001

Command:

redis-cli -h 172.28.200.237 -p 7000 -a SomePassw0rd --no-auth-warning info replication redis-cli -h 172.28.200.235 -p 7001 -a SomePassw0rd --no-auth-warning info replication

Actual Output:

## DRC Location

### Master1 - Slave1 Pair

Description:

Node master1: 172.28.100.235:7000

Node slave1: 172.28.100.236:7001

Command:

redis-cli -h 172.28.100.235 -p 7000 -a SomePassw0rd --no-auth-warning info replication redis-cli -h 172.28.100.236 -p 7001 -a SomePassw0rd --no-auth-warning info replication

Actual Output:

### Master2 - Slave2 Pair

Node Master2: 172.28.100.236:7000

Node Slave2: 172.28.100.237:7001

Command:

redis-cli -h 172.28.100.236 -p 7000 -a SomePassw0rd --no-auth-warning info replication redis-cli -h 172.28.100.237 -p 7001 -a SomePassw0rd --no-auth-warning info replication

Actual Output:

### Master3 - Slave3 Pair

Node Master3: 172.28.100.237:7000

Node Slave3: 172.28.100.235:7001

Command:

redis-cli -h 172.28.100.237 -p 7000 -a SomePassw0rd --no-auth-warning info replication redis-cli -h 172.28.100.235 -p 7001 -a SomePassw0rd --no-auth-warning info replication

Actual Output:

Result:

| Location | Master - Slave Pair | OK / NOK |
| --- | --- | --- |
| DC | master1 - slave1 | OK |
|  | master2 - slave2 | OK |
|  | master3 - slave3 | OK |
| DRC | master1 - slave1 | OK |
|  | master2 - slave2 | OK |
|  | master3 - slave3 | OK |

Remark:

None

# REDIS CLUSTER

## Cluster Information

Description:

Check status of Redis cluster

Note:

Can be run on any server

### DC Location

Command:

redis-cli -p 7000 -a SomePassw0rd --no-auth-warning cluster info

Sample output:

[root@dc-redis-cl-03 ~]# redis-cli -p 7000 -a SomePassw0rd --no-auth-warning cluster info cluster_state:ok cluster_slots_assigned:16384 cluster_slots_ok:16384 cluster_slots_pfail:0 cluster_slots_fail:0 cluster_known_nodes:6 cluster_size:3 ... [output truncated]

Actual Output:

### DRC Location

Command:

redis-cli -p 7000 -a SomePassw0rd --no-auth-warning cluster info

Actual Output:

Result:

| Location | OK / NOK |
| --- | --- |
| DC | OK |
| DRC | OK |

Remark:

None

## Cluster Nodes and Slots Allocation

Description:

Check nodes and slots allocation within Redis cluster

Note:

Can be run on any server

### DC Location

Command:

redis-cli -p 7000 -a SomePassw0rd --no-auth-warning cluster nodes

Sample Output:

[root@dc-redis-cl-03 ~]# redis-cli -p 7000 -a SomePassw0rd --no-auth-warning cluster nodes 562668241828b5778eff4aa6ff4d5cdc4424efac 172.28.200.235:7001@17001 slave b1a719aa0b8016d4745650fe62938ecb6471657f 0 1684291930955 20 connected 7fa59cc16bf650ffa17108f8e4eb023e8cd18be3 172.28.200.236:7001@17001 slave 37a53f3fb4604aee23514144c0b9d7cb138e4f34 0 1684291930052 16 connected bbcc283501b43990a333e5ddf01ac1466588aeb9 172.28.200.237:7001@17001 slave 91747e7a6715afeb606cb61378c07a65d07016e1 0 1684291928949 18 connected b1a719aa0b8016d4745650fe62938ecb6471657f 172.28.200.237:7000@17000 myself,master - 0 1684291928000 20 connected 10923-16383 91747e7a6715afeb606cb61378c07a65d07016e1 172.28.200.236:7000@17000 master - 0 1684291929550 18 connected 5461-10922 37a53f3fb4604aee23514144c0b9d7cb138e4f34 172.28.200.235:7000@17000 master - 0 1684291930453 16 connected 0-5460

Actual Output:

### DRC Location

Command:

redis-cli -p 7000 -a SomePassw0rd --no-auth-warning cluster nodes

Actual Output:

Result:

| Location | OK / NOK |
| --- | --- |
| DC | OK |
| DRC | OK |

Remark:

None

# FUNCTIONAL TEST

## SET Command

Description:

Set key-value pair in Redis

Note:

Run commands from server2

### DC Location

Command:

set_create.sh > set_test.txt redis-cli -p 7000 -c -a SomePassw0rd --no-auth-warning < set_test.txt

Output Sample:

[root@dc-redis-cl-02 ~]# redis-cli -c -p 7000 -a SomePassw0rd --no-auth-warning < set_test.txt [output truncated] ... -> Redirected to slot [11919] located at 172.28.200.237:7000 OK OK -> Redirected to slot [3789] located at 172.28.200.235:7000 OK -> Redirected to slot [7916] located at 172.28.200.236:7000 OK -> Redirected to slot [12035] located at 172.28.200.237:7000 OK OK OK OK -> Redirected to slot [7799] located at 172.28.200.236:7000 OK -> Redirected to slot [3670] located at 172.28.200.235:7000 OK

Actual Output:

### DRC Location

Command:

set_create.sh > set_test.txt redis-cli -p 7000 -c -a SomePassw0rd --no-auth-warning < set_test.txt

Actual Output:

Result:

| Location | OK / NOK |
| --- | --- |
| DC | OK |
| DRC | OK |

Remark:

None

## GET Command

Description:

Get value from a key in Redis

Note:

Run commands from server2

### DC Location

Command:

get_create.sh > get_test.txt redis-cli -p 7000 -c -a SomePassw0rd --no-auth-warning < get_test.txt

Output sample:

[root@dc-redis-cl-02 ~]# redis-cli -c -p 7000 -a SomePassw0rd --no-auth-warning < set_test.txt [output truncated] ... -> Redirected to slot [11919] located at 172.28.200.237:7000 "value16374" "value16375" -> Redirected to slot [3789] located at 172.28.200.235:7000 "value16376" -> Redirected to slot [7916] located at 172.28.200.236:7000 "value16377" -> Redirected to slot [12035] located at 172.28.200.237:7000 "value16378" "value16379" "value16380" "value16381" -> Redirected to slot [7799] located at 172.28.200.236:7000 "value16382" -> Redirected to slot [3670] located at 172.28.200.235:7000 "value16383"

Actual Output:

### DRC Location

Command:

get_create.sh > get_test.txt redis-cli -p 7000 -c -a SomePassw0rd --no-auth-warning < get_test.txt

Actual Output:

Note:

Compare slot number order with previous SET output

Result:

| Location | OK / NOK |
| --- | --- |
| DC | OK |
| DRC | OK |

Remark:

None

# HIGH AVAILABILITY (HA)

Description:

When server1 went down - node master1 and slave3 will be downed, node slave1 on server2 will take over master role from node master1.

### DC Location

Stop redis-master and redis-slave service on server1 (run command as sudo user)

Command:

systemctl stop redis-master systemctl stop redis-slave

From server2 check cluster information and nodes

Command:

redis-cli -p 7000 -a SomePassw0rd --no-auth-warning cluster info redis-cli -p 7000 -a SomePassw0rd --no-auth-warning cluster nodes

Sample Output:

[root@dc-redis-cl-02 ~]# redis-cli -p 7000 -a SomePassw0rd --no-auth-warning cluster info cluster_state:ok cluster_slots_assigned:16384 cluster_slots_ok:16384 cluster_slots_pfail:0 cluster_slots_fail:0 ... [output truncated] [root@dc-redis-cl-02 ~]# redis-cli -p 7000 -a SomePassw0rd --no-auth-warning cluster nodes 7fa59cc16bf650ffa17108f8e4eb023e8cd18be3 172.28.200.236:7001@17001 master - 0 1684305103431 23 connected 0-5460 562668241828b5778eff4aa6ff4d5cdc4424efac 172.28.200.235:7001@17001 slave,fail b1a719aa0b8016d4745650fe62938ecb6471657f 1684305050227 1684305048219 20 disconnected 37a53f3fb4604aee23514144c0b9d7cb138e4f34 172.28.200.235:7000@17000 master,fail - 1684305047716 1684305045207 22 disconnected b1a719aa0b8016d4745650fe62938ecb6471657f 172.28.200.237:7000@17000 master - 0 1684305103000 20 connected 10923-16383 91747e7a6715afeb606cb61378c07a65d07016e1 172.28.200.236:7000@17000 myself,master - 0 1684305102000 18 connected 5461-10922 bbcc283501b43990a333e5ddf01ac1466588aeb9 172.28.200.237:7001@17001 slave 91747e7a6715afeb606cb61378c07a65d07016e1 0 1684305104435 18 connected

Actual Output:

SET and GET all slots when server1 status is down

Note:

Must be able to set and get all slots with one server down (server1)

From server2

Command:

redis-cli -p 7000 -c -a SomePassw0rd --no-auth-warning < set_test.txt redis-cli -p 7000 -c -a SomePassw0rd --no-auth-warning < get_test.txt

Sample output:

[root@dc-redis-cl-02 ~]# redis-cli -c -p 7000 -a SomePassw0rd --no-auth-warning < set_test.txt [output truncated] ... -> Redirected to slot [11919] located at 172.28.200.237:7000 OK OK -> Redirected to slot [3789] located at 172.28.200.236:7001 OK -> Redirected to slot [7916] located at 172.28.200.236:7000 OK -> Redirected to slot [12035] located at 172.28.200.237:7000 OK OK OK OK -> Redirected to slot [7799] located at 172.28.200.236:7000 OK -> Redirected to slot [3670] located at 172.28.200.236:7001 OK [root@dc-redis-cl-02 ~]# redis-cli -c -p 7000 -a SomePassw0rd --no-auth-warning < get_test.txt [output truncated] ... -> Redirected to slot [11919] located at 172.28.200.237:7000 "value16374" "value16375" -> Redirected to slot [3789] located at 172.28.200.236:7001 "value16376" -> Redirected to slot [7916] located at 172.28.200.236:7000 "value16377" -> Redirected to slot [12035] located at 172.28.200.237:7000 "value16378" "value16379" "value16380" "value16381" -> Redirected to slot [7799] located at 172.28.200.236:7000 "value16382" -> Redirected to slot [3670] located at 172.28.200.236:7001 "value16383"

Actual Output:

### DRC Location

Stop redis-master and redis-slave service on server1 (run command as sudo user)

Command:

systemctl stop redis-master systemctl stop redis-slave

From server2 check cluster information and nodes

Command:

redis-cli -p 7000 -a SomePassw0rd --no-auth-warning cluster info redis-cli -p 7000 -a SomePassw0rd --no-auth-warning cluster nodes

Actual Output:

SET and GET all slots when server1 status is down

Note:

Must be able to set and get all slots with one server down (server1)

From server2

Command:

redis-cli -p 7000 -c -a SomePassw0rd --no-auth-warning < set_test.txt redis-cli -p 7000 -c -a SomePassw0rd --no-auth-warning < get_test.txt

Actual Output:

Result:

| Location | OK / NOK |
| --- | --- |
| DC | OK |
| DRC | OK |

Remark:

None

# LOG ROTATION

Description:

Check configuration of logrotate, log files shall be rotated every day and will be kept for 28 days

### DC Location

Notes:

Check on all servers

Command:

cat /etc/logrotate.conf crontab -e ls -l /opt/redis/log

Sample output:

[root@dc-redis-cl-02 ~]# cat /etc/logrotate.conf [output truncated] ... /opt/redis/log/master.log { daily missingok rotate 28 compress create 0660 redis redis } /opt/redis/log/slave.log { daily missingok rotate 28 compress create 0660 redis redis } /opt/redis/log/recycle.log { daily missingok rotate 28 compress create 0660 redis redis } [root@dc-redis-cl-02 ~]# crontab -e * 0 * * * /usr/sbin/logrotate /etc/logrotate.conf [root@dc-redis-cl-01 ~]# ls -l /opt/redis/log total 2396 -rw-rw----. 1 redis redis 0 May 19 00:00 master.log -rw-------. 1 redis redis 362840 May 12 00:00 master.log-20230512.gz -rw-rw----. 1 redis redis 98878 May 12 23:59 master.log-20230513.gz -rw-rw----. 1 redis redis 100167 May 13 23:59 master.log-20230514.gz -rw-rw----. 1 redis redis 99613 May 14 23:59 master.log-20230515.gz -rw-rw----. 1 redis redis 100542 May 16 00:00 master.log-20230516.gz -rw-rw----. 1 redis redis 100395 May 16 23:59 master.log-20230517.gz -rw-rw----. 1 redis redis 656834 May 17 13:30 master.log-20230518.gz -rw-rw----. 1 redis redis 20 May 18 00:00 master.log-20230519.gz -rw-rw----. 1 redis redis 11651 May 19 15:15 recycle.log -rw-rw----. 1 root root 1552 May 12 00:00 recycle.log-20230512.gz -rw-rw----. 1 redis redis 979 May 13 00:00 recycle.log-20230513.gz -rw-rw----. 1 redis redis 978 May 14 00:00 recycle.log-20230514.gz -rw-rw----. 1 redis redis 986 May 15 00:00 recycle.log-20230515.gz -rw-rw----. 1 redis redis 971 May 16 00:00 recycle.log-20230516.gz -rw-rw----. 1 redis redis 984 May 17 00:00 recycle.log-20230517.gz -rw-rw----. 1 redis redis 1028 May 18 00:00 recycle.log-20230518.gz -rw-rw----. 1 redis redis 1009 May 19 00:00 recycle.log-20230519.gz -rw-rw----. 1 redis redis 0 May 19 00:00 slave.log -rw-------. 1 redis redis 267838 May 11 23:59 slave.log-20230512.gz -rw-rw----. 1 redis redis 102920 May 12 23:59 slave.log-20230513.gz -rw-rw----. 1 redis redis 102581 May 13 23:59 slave.log-20230514.gz -rw-rw----. 1 redis redis 102702 May 14 23:59 slave.log-20230515.gz -rw-rw----. 1 redis redis 102728 May 15 23:59 slave.log-20230516.gz -rw-rw----. 1 redis redis 102292 May 17 00:00 slave.log-20230517.gz -rw-rw----. 1 redis redis 62648 May 17 13:30 slave.log-20230518.gz -rw-rw----. 1 redis redis 20 May 18 00:00 slave.log-20230519.gz

Actual Output:

### DRC Location

Notes:

Check on all servers

Command:

cat /etc/logrotate.conf crontab -e ls -l /opt/redis/log

Actual Output:

Result:

| Location | Server Name | OK / NOK |
| --- | --- | --- |
| DC | dc-redis-cl-01 | OK |
|  | dc-redis-cl-02 | OK |
|  | dc-redis-cl-03 | OK |
| DRC | drc-redis-cl-01 | OK |
|  | drc-redis-cl-02 | OK |
|  | drc-redis-cl-03 | OK |

Remark:

None

# RECYCLE SCRIPT

Description:

Script recycle.sh will check current role of slave node every 15 minutes. If current role is master, script will check status its master. If its master is up with role of slave, this script will flip the role between them.

### DC Location

Reboot server1

Command:

reboot

From server2 check cluster information and nodes

Command:

redis-cli -p 7000 -a SomePassw0rd --no-auth-warning cluster info redis-cli -p 7000 -a SomePassw0rd --no-auth-warning cluster nodes

Sample output:

[root@drc-redis-cl-02 ~]# redis-cli -p 7000 -a SomePassw0rd --no-auth-warning cluster info cluster_state:ok cluster_slots_assigned:16384 cluster_slots_ok:16384 cluster_slots_pfail:0 cluster_slots_fail:0 cluster_known_nodes:6 cluster_size:3 ... [output truncated] [root@drc-redis-cl-02 ~]# redis-cli -p 7000 -a SomePassw0rd --no-auth-warning cluster nodes b573d0ccf2d44e1732e7be512000cd4635985096 172.28.100.237:7000@17000 master - 0 1684484626000 3 connected 10923-16383 7f566f07b7150d353178af1a0c479947271f6569 172.28.100.237:7001@17001 slave 46f204a90cec85ae435385db81d56b727b1ac84f 0 1684484627000 10 connected a17de6059c9c59ed90210e1948f036e02520ce72 172.28.100.235:7000@17000 master,fail - 1684484546657 1684484545000 8 connected 8bf5ae941f76c90dc83a9f91aa2bdf8a9bc2e0b3 172.28.100.235:7001@17001 slave,fail b573d0ccf2d44e1732e7be512000cd4635985096 1684484547661 1684484546000 3 connected edd1c028651f175a6c81e27ac18fbf8d9f5b2514 172.28.100.236:7001@17001 master - 0 1684484627885 11 connected 0-5460 46f204a90cec85ae435385db81d56b727b1ac84f 172.28.100.236:7000@17000 myself,master - 0 1684484626000 10 connected 5461-10922 [root@drc-redis-cl-02 ~]# redis-cli -p 7000 -a SomePassw0rd --no-auth-warning cluster nodes b573d0ccf2d44e1732e7be512000cd4635985096 172.28.100.237:7000@17000 master - 0 1684484690060 3 connected 10923-16383 7f566f07b7150d353178af1a0c479947271f6569 172.28.100.237:7001@17001 slave 46f204a90cec85ae435385db81d56b727b1ac84f 0 1684484689056 10 connected a17de6059c9c59ed90210e1948f036e02520ce72 172.28.100.235:7000@17000 slave edd1c028651f175a6c81e27ac18fbf8d9f5b2514 0 1684484690000 11 connected 8bf5ae941f76c90dc83a9f91aa2bdf8a9bc2e0b3 172.28.100.235:7001@17001 slave b573d0ccf2d44e1732e7be512000cd4635985096 0 1684484691063 3 connected edd1c028651f175a6c81e27ac18fbf8d9f5b2514 172.28.100.236:7001@17001 master - 0 1684484690000 11 connected 0-5460 46f204a90cec85ae435385db81d56b727b1ac84f 172.28.100.236:7000@17000 myself,master - 0 1684484689000 10 connected 5461-10922 [root@drc-redis-cl-02 ~]# redis-cli -p 7000 -a SomePassw0rd --no-auth-warning cluster nodes b573d0ccf2d44e1732e7be512000cd4635985096 172.28.100.237:7000@17000 master - 0 1684485040053 3 connected 10923-16383 7f566f07b7150d353178af1a0c479947271f6569 172.28.100.237:7001@17001 slave 46f204a90cec85ae435385db81d56b727b1ac84f 0 1684485039000 10 connected a17de6059c9c59ed90210e1948f036e02520ce72 172.28.100.235:7000@17000 master - 0 1684485041056 12 connected 0-5460 8bf5ae941f76c90dc83a9f91aa2bdf8a9bc2e0b3 172.28.100.235:7001@17001 slave b573d0ccf2d44e1732e7be512000cd4635985096 0 1684485039050 3 connected edd1c028651f175a6c81e27ac18fbf8d9f5b2514 172.28.100.236:7001@17001 slave a17de6059c9c59ed90210e1948f036e02520ce72 0 1684485040000 12 connected 46f204a90cec85ae435385db81d56b727b1ac84f 172.28.100.236:7000@17000 myself,master - 0 1684485040000 10 connected 5461-10922

Actual Output:

Check script configuration

Command:

cat /opt/redis/script/recycle.sh crontab -e

Sample Output:

[root@dc-redis-cl-02 ~]# cat /opt/redis/script/recycle.sh #!/bin/bash host_ip=172.28.200.236 master_port=7000 slave_port=7001 master_service_name=redis-master slave_service_name=redis-slave my_master_ip=172.28.200.235 my_master_port=7000 master_auth=SomePassw0rd ... [output truncated] [root@dc-redis-cl-02 ~]# crontab -e */15 * * * * /opt/redis/script/recycle.sh >> /opt/redis/log/recycle.log

Actual Output:

### DRC Location

Reboot server1

Command:

reboot

From server2 check cluster information and nodes

Command:

redis-cli -p 7000 -a SomePassw0rd --no-auth-warning cluster info redis-cli -p 7000 -a SomePassw0rd --no-auth-warning cluster nodes

Actual Output:

Check script configuration

Command:

cat /opt/redis/script/recycle.sh crontab -e

Actual Output:

Result:

| Location | Script Functionality (OK/NOK) | Script Configuration |  |
| --- | --- | --- | --- |
|  |  | Server Name | OK / NOK |
| DC | OK | dc-redis-cl-01 | OK |
|  |  | dc-redis-cl-02 | OK |
|  |  | dc-redis-cl-03 | OK |
| DRC | OK | drc-redis-cl-01 | OK |
|  |  | drc-redis-cl-02 | OK |
|  |  | drc-redis-cl-03 | OK |

Remark:

None

# ATTENDEES AND APPROVALS

UAT Session Attendees:

| No. | Full Name | Company / Position | Contact | Sign |
| --- | --- | --- | --- | --- |
| 1 | Donny Hariady | ICT / Engineer | 081808901098 |  |
| 2 | Nicky Darmawan | ICT / Engineer | 081218875715 |  |
| 3 |  |  |  |  |

Approvals:

| No. | Full Name | Company / Position | Contact | Sign |
| --- | --- | --- | --- | --- |
| 1 | Chairul Manalu | ICT / Manager | 08118890615 |  |

# ATTACHMENTS